BEFORE THE HONOURABLE KERALA STATE ELECTRICTY REGULATORY COMMISSION, KPFC BHAVANAM, THIRUVANANTHAPURAM, KERALA

PETITION NO.            OF 2013

In the matter of :

Approving the recovery of capital cost for augmenting power infrastructure at Vallarpadam from the sole  consumer, M/s IGTPL  either on upfront basis or through enhanced tariff as per clause no 7(1) &(3) of supply code 2005.

Cochin Port Trust, W/Island, Kochi

…..Petitioner

Vs

India Gate way Terminal Private Ltd

ICTT, Vallarpadam	SEZ, ERNAKULAM.

PIN 682504

….Respondent

PETITION

The petitioner above named humbly submits as follows:

- The Petitioner is filing this petition under Clause 7(1) & 7(3) of Kerala Electricity Supply Code, 2005, wherein it is specified that the Commission authorize the licensee under Section 46 of Electricity Act, 2003 to recover from the owner of the premises requiring supply the expense reasonably incurred by licensee for providing any electric line or electrical plant required specifically for the purpose of giving that supply. The supply code further provides that the expenditure charged by the licensee shall be based on the schedule of rates approved by the Commission and published by the licensee annually effective from every first day of April. As the proposed augmentation of power infrastructure is for the exclusive use of a single consumer, M/s IGTPL, the entire capital cost is recoverable from the consumer alone.

- Cochin Port Trust (CPT) is a deemed distribution Licensee under the proviso to Section 14 of Electricity Act 2003, in accordance with the distribution license issued to the Port Trust by H.H. The Maharaja of erstwhile Cochin State for distribution of electricity in the Cochin Port Trust Area and nearby premises.

- This Hon’ble Commission vide its order dated 18.01.2010 in  exercise of the powers conferred on it by section 14 of the Electricity Act, granted to this petitioner to extend its power distribution area to the Special Economic Zones at Vallarpadam and Puthuvypeen in Ernakulam District, Kerala State.

- Accordingly this petitioner had developed and maintained an efficient, coordinated and economical distribution system to the tune of 3000 KVA at 11 KV system in the said extended area, incurring an amount of Rs 4.2 Crores during the year 2010, incompliance with clause 5&6 of license agreement and as per section 42 of Electricity act 2003.

- This petitioner had provided power supply to its potential consumer M/s India Gate way Terminal Private Limited, Vallarpadam  0n 26.06.2010 for the operation of International Container Transshipment Terminal at Vallarpadam and to M/s Gate way Distriparks Private Limited on 12.10.2012 in compliance with section 43 of Electricity Act 2003.

- The expenditure of Rs 4.2 Crore  for developing the  facility at extended area was not passed on to the consumer as it was  charged in the Annual Revenue Requirements of the Licensee in the previous years.

- Even though this petitioner had suffered a substantial loss for  maintaining the distribution net work at Vallarpadam area, the extend of loss was minimized by adjusting it with the surplus available from the distribution business on W/Island area.

- The main consumer of the area, M/s India Gate way Terminal Pvt: Ltd, vide its letters dated 31.07.2012, which is marked as Ext: P1 requested that their quantum of power would be enhanced to 4 MVA during 2014 and to 5 MVA  during 2016 onwards.

- As per clause 4(5) of supply code 2005, and its 4th amendments,  issued by this Hon’ble Commission, the supply voltage for connected load between 3000KVA to 6000 KVA shall be at 22KV and if it is between  6000KVA  and  12000 KVA,  supply system shall be   under 33KV.

- Based on the inputs received from the consumer as indicated above, the petitioner had sent a formal communication vide its letter dated 09.11.2012, (Ext: P2(a) and P2(b)) to KSEB requesting to allocate 6 MVA load at Vallarpadam and subsequently several discussion were held between the petitioner and KSEB to explore the possibility of tapping the power for meeting the enhanced power requirement as  sought by the consumer, M/s IGTPL. The KSEB had clarified that the capacity of the 66KV Marine drive substation, from where the existing arrangement is made at Vallarpadam is already over loaded and hence no allocation of further power is possible from there.

- Finally it has been decided that the KSEB shall draw the EHT cable at 110KV from its Kaloor substations to Ernakulam and they will enhance the capacity of existing substation at Ernakulam north to 110KV system so that the petitioner can draw 110KV power by laying EHT cable to the project site of the petitioner and to develop an EHT substation at Vallarpadam.

- In this connection,  KSEB vide its letter dated 18.01.2013 demanded that CoPT shall share the cost of  laying 110KV UG cable from  Kaloor to Ernakulam north substation via Chathiath and to spare 40 cents of land for constructing switching station at Chathiath. The notice issued by KSEB is placed as Ext: P3.

- Mean while the petitioner had submitted the power allocation application to KSEB on 17.01.2013 in the prescribed format with remittance of application fees as per rule.  Subsequently KSEB had started the preliminary works to extend the EHT power at 110 KV from its Kaloor substation to Ernakulam north.

- The petitioner had also prepared an  estimate amounting to  Rs 40  Crores for the work of “Augmentation of power infrastructure at PBSEZ at Vallarpadam & Puthuvypin” including the statutory payments to KSEB and other government agencies. The copy of estimate is placed as Ext: P4& P5

- The petitioner was also able to sanction an amount of Rs 15 Crors from Ministry of Commerce, GoI  under ASIDE scheme and hence the project cost has come down to Rs 25 Crores only. The sanction letter from MOC, GoI  is enclosed as Ext: P6,  P7, & P8.

- As the sole beneficiary of the proposed project is the consumer, M/s IGTPL only  the cost for setting up of EHT substation in the project site  is to be met by the consumer in view of section 46 of Electricity Act 2003.

- Accordingly a letter dated  09.04.2013, Copy of which is enclosed as  Ext: P9 has issued to the consumer, M/s IGTPL, to intimate its willingness to remit an amount of Rs 25 Crores as per clause no 7(1) Electricity Supply Code 2005.

- In reply to the above letter,  the consumer M/s IGTPL has sought vide its letter dated 16.04.2013,  the split up of the estimate item wise, and other technical parameters of the projects. The copy of letter is enclosed as Ext: P10.

- In the above letter the consumer had never shown any reluctance to the payment of capital cost for the development of power infrastructure at Vallarpadam for meeting their increased demand.

- The petitioner had submitted the detailed estimate of the project item -wise on 14.05.2013 and clarified all the queries raised by the consumer, unequivocally. Copy of clarification letter provided by the petitioner is enclosed as Ext: P10 & P11.

- As no reply was received from the consumer’s side, several reminders were issued to the consumer dated 03.06.2013, 24.07.2013, and 16.08.2013. Copy of remainders issued by the petitioner is enclosed as Ext: P12 to  P14 .

- After a gap of 4 months from the date of issue of first reminder,  the consumer had sent an email dated 14.10.2013, stating that they are not liable to pay the capital cost for providing  electrical installation as requested by them earlier and they further clarified that the charges for electricity  used shall be paid in accordance with tariff duly approved by this Hon’ble Commission.  Copy of email dated 14.10.2013 is enclosed as Ext: P15.

- As KSEB has already taken its proactive steps to develop the infrastructure at their Ernakulam North substation and tender has already been floated for laying EHT cable from Kaloor to Ernakulam , the petitioner cannot back out from its earlier stand, as it may result heavy financial loss  to the petitioner as well as to KSEB. More over the grant availed from Ministry for augmenting the power infrastructure would become futile.

- Under this condition the petitioner has no other option, but to approach before this Hon’ble Commission to issue necessary order to the consumer to remit the capital cost either on upfront or through enhanced tariff applicable to them.

- Accordingly, a  proposal has been prepared by applying increased retail tariff  to the potential consumer of the Vallarpadam area, M/s IGTPL as the enhanced facility is solely enjoyed by this consumer only. The details of proposal are annexed as Ext:  P16 to P21.

- The proposal is prepared based on the anticipation that the IGTPL shall consume 100 Lakhs unit of energy from the year 2016 onwards with annual increase as 3%. The BST and RST  is  anticipated as Rs 5.6 per unit and Rs 8 per unit respectively during 2016 with  5% annual hike cumulatively, as provided in Ext: P16. The corresponding fixed charges being Rs  350/KVA/month and 400 respectively.

- On analyzing the financial implications it is proposed that by applying higher tariff to M/s IGTPL, @ 40 % more than normal RST applicable to other consumers, the petitioner will be  able to recover the capital expenditure  of Rs 25 Crore within 10 years from 2016 onwards(Ext: P21)  It is pertinent to note that  the respondent is availing power supply at the rate of Rs 12 to Rs 13 per units to its other container terminals in Chennai, Kandla, JNPTetc.

- The capital cost to be incurred by this petitioner can be recovered directly from the consumer under following grounds:-

- Section 46 of Electricity Act 2003 empowers the distribution licensee to charge from a person requiring supply of electricity any expense reasonably incurred in providing any electric line or electrical plant used for the purpose of giving that supply.

- Further by clause no 7(1) of Supply Code 2005, the commission authorize the licensee to recover from the owner or occupier of any premises requiring supply the expense reasonably  incurred by the licensee for providing any electric line or electrical plant required specifically for the purpose of giving that supply.

- The consumer requires enhanced quantum of power to the tune of 5 MVA as indicated its Ext: P1 letter, for which the petitioner is bound to provide it as per section 43 of Electricity Act 2003.

- No other party has approached the licensee for allocation of power to such a huge quantity. Hence, the cost required for setting up of the improved facility is exclusively for meeting the enhanced requirement of the consumer only.

- The section 2 (20) of Electricity Act specifically defines the electric line as “any line which is used for carrying electricity for any purpose and includes- (a) any support for any such line, that is to say, any structure, tower, pole or other thing in, on, by or from which any such line is, or may be supported, carried or suspended; and (b) any apparatus connected to such line for purpose of carrying the electricity”. Here the purpose of setting up of electric line as explained above is for meeting the enhanced demand of the consumer, M/s IGTPL.

PRAYER

Considering the facts submitted above and to be submitted at the time of hearing, it is humbly prayed before the Hon’ble Commission that:-

The Commission may kindly permit to recover the capital cost of Rs 25 Crores (40-15) required for developing new infrastructure at Vallarpadam for meeting the enhanced quantum of power from the respondent,  M/s IGTPL either on upfront basis or through enhanced tariff at the rates given in  Ext: P21.

Chief Mechanical Engineer,

Cochin Port Trust

(Deponent)

E.E (Ele)/P- Power supply at V/Padam- Petition/133			Dated 20.12.2013

Sub:- Augmenting power supply arrangement at Vallarpadam- filing the petition before

Hon’ble  Kerala State Electricity Regulatory Commission- reg

- Sanction has been accorded, (N-39) to file a petition before Hon’ble KSERC for the recovery of capital cost required for augmenting power infrastructure at Vallarpadam for meeting the enhanced power demand of M/s IGTPL from the consumer, either on upfront basis or through enhanced tariff.

- The petition and supporting documents are prepared and is placed in a separate bunch (Flag A,) for perusal.

- If approved, kindly return the file along with the authorization letter from the competent authority in CoPT’s letter head  as per enclosed format, C276.

- For filing the petition before Hon: KSERC an application fees of Rs 10,000.00 is to be remitted as per Kerala State Electricity Regulatory Commission (Conduct of Business) amendment regulations, 2010 (C274 & C275).

- In addition to the above, incidental expenses such as notary fees, other expenses as per actual is also to be incurred.

- Hence sanction is requested to

- To remit the  payment of Rs 10,000.00  for filing the petition before Hon’ble KSERC by D.D in favour of the Secretary, KSERC, APFC Bhavanam, Vellayambalam, TVM,  payable at Thiruvananthapuram.

- To incur the incidental expenses as per actual for the purpose.

- To charge the expenditure under 1042-30-806.

Executive Engineer (Ele), Project.

Dy.CME(Ele)

CME

Law Officer.

FA&CAO

Dy. Chairman

Chairman

Dated 20th December, 2013

AUTHORIZATION

I hereby authorize Sri: V.J.Jose, Chief Mechanical Engineer, Cochin Port Trust, W/Island whose signature is attested below to file the petition before Hon’ble Kerala State Electricity Regulatory Commission in the matter of “Approving the recovery of capital cost for augmenting power infrastructure at Vallarpadam from the sole consumer, M/s IGTPL either on upfront basis or through enhanced tariff as per clause no 7(1) &(3) of supply code 2005”, On my behalf.

Signature of Sri: V.J.Jose.

Chief Mechanical Engineer,

Cochin Port Trust.

PAUL ANTONY, I.A.S

CHAIRMAN

COCHIN PORT TRUST.