CHAPTER 3: TRUING UP OF ARR OF SBU – T FOR 2018-19

  - As per the second Transfer Scheme, SBU-T   is entrusted with the construction of 33KV and above system of KSEBL. The   voltage level wise capacity of Transmission system and number of substations and transmission lines within the State as on 31st March, 2019 is summarized below:

| Table-T1: Transmission System statistics |  |  |  |
| --- | --- | --- | --- |
| No | Item | Unit | Quantity (as on 31-3-2019) |
| 1 | 400 kV Lines | Ckt-km | 855.96* |
| 2 | 220 kV Lines | Ckt-km | 2855.98 |
| 3 | 110 kV Lines | Ckt-km | 4662.28 |
| 4 | 66 kV Lines | Ckt-km | 2134.44 |
| 5 | 33KV lines | Ckt-km | 2006.54 |
| 6 | 400 kV Substations | Nos | 5* + 1 |
| 7 | 220 kV Substations | Nos | 22 |
| 8 | 110 kV Substations | Nos | 157 |
| 9 | 66KV Substations | Nos | 74 |
| 10 | 33 KV Substations | Nos | 153 |
| 11 | Total transmission capacity (MVA) | MVA | 20820.90 |
|  | *PGCIL owned |  |  |

  - The SBU-T handle total energy sold to consumers and licensees within the state, open access power drawn by the consumers and the quantum energy sold outside the state. The ARR, ERC and Transfer cost to SBU-D are furnished as per Form T P&L and Form T1. Transfer price for SBU T as per accounts has been Rs. 1068.69 Cr against approval of Rs. 874.60 Cr. Net ARR in line with the Tariff Regulation sought for true up in this petition amounts to Rs.858.64 Cr, which is less than Rs.15.96 Cr approved as detailed in table below. Item wise explanation is furnished thereafter.

| TABLE – T2 : ARR OF TRANSMISSION BUSINESS UNIT for 2018-19 (Rs Cr) |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Particulars | Approved | Actual | Truing up requirement |
| 1 | Interest & Finance Charges | 251.18 | 207.64 | 202.26 |
| 2 | Depreciation | 146.41 | 239.43 | 158.88 |
| 3 | O&M Expenses | 363.23 | 466.88 | 363.23 |
| 4 | Provision for pay revision |  | 23.48 | 23.48 |
| 5 | Return on equity (14%) | 119.99 | 189.30 | 119.99 |
| 6 | Other debits and prior period income |  | -2.11 | -2.11 |
| 7 | Onetime expense-Flood restoration |  | 0.44 | 0.00 |
| 8 | -Do- CMDRF contribution |  |  | 3.96 |
| 9 | Interest on additional bond to Master Trust | 22.64 |  | 22.64 |
| 10 | Fair value adjustment |  | 0.08 | 0 |
|  | Incentive on transmission availability |  |  | 8.38 |
| 11 | ARR | 903.45 | 1125.14 | 900.71 |
| 12 | Less: Non tariff Income | 28.85 | 56.45 | 42.07 |
| 13 | Net ARR(Cost Transferred to SBU-D ) | 874.60 | 1068.69 | 858.64 |

  - Interest and Finance charges:

    - An amount of Rs 251.18 Cr had been approved by the Hon Commission under this head. The actual expense incurred was Rs.207.64 Cr (net of capitalized interest Rs.23.35 Cr). Item wise explanation is furnished below.

    - Interest on Normative loan: 	While issuing orders on MYT petition, Hon’ble Commission approved Rs.1192.98 Cr as opening normative loan as at 01.04.2018 after considering provisional asset addition for the years 2016-17 and 2017-18 and contributions and grants. The interest was approved at 9.25%. Further, provisional approval of Rs.511.60 Cr was granted for the asset addition during 2018-19. Actual entitlement of normative loan as on 01.04.2018, GFA addition during 2018-19, repayment during the year and closing normative loan as on 31.03.2019, interest on normative loan along with SBU wise segregation are computed and explained in chapter 5. Based on the computation, an amount of Rs.90.89 Cr is claimed as interest on normative loan for the year 2018-19.

    - Cost incurred for capital works during 2018-19 by SBU-T is Rs.560.43 Cr, out of which Rs.365.43Cr is capitalized during the year 2018-19. The details are tabulated below.

| Table-T3: Details of actual capitalization as per accounts |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl. no. | Brief description of the work | Cost incurred during the year |  | Capitalized |
|  |  | (Rs Cr) |  | (Rs Cr) |
| 1 | Electrical Transmission schemes |  | 389.85 | 296.55 |
| 2 | Power System Development Fund related works |  | 113.59 | 40.45 |
| 3 | SCADA upgradation project |  | 0.05 | 0.05 |
| 4 | Load Despatch & Communication schemes |  | 4.97 | 3.70 |
| 5 | Expenditure due to natural calamity |  | 0.41 | 0.02 |
| 6 | CWIP-General |  | 12.11 | 8.50 |
| 7 | TRANSGRID 2.0 project |  | 39.44 | 16.17 |
|  | Total | 560.43 |  | 365.43 |

    - The details of the substations and lines commissioned during the year 2018-19 are enclosed as Annexure- 1; the summary of the same is given below.

| Table-T4 : Summary of Capital Works executed in 2018-19 |  |  |
| --- | --- | --- |
| No | Item | Quantity |
| 1 | 220KV lines | Nil |
| 2 | 110KV lines | 119.15ckt-km |
| 3 | 66KV lines | 43ckt-km |
| 4 | 33KV lines | 60.90ckt-km |
| 5 | EHT Substations | 4 numbers |
| 6 | 33KV Substations | 5 numbers |
| 7 | Capacity addition/enhancement | - MVA |

    - Interest on GPF: Interest paid on GPF during the year amounts to Rs.162.17 Cr as detailed in chapter 5. The share of interest on GPF for SBU-T along with approved figured is furnished below.

| Table-T5: Interest on GPF for SBU-T for 2018-19 |  |  |  |
| --- | --- | --- | --- |
|  | Approved | Actual | True-up requirement |
|  | Rs. Crore | Rs. Crore | Rs.Crore |
| SBU-T | 20.67 | 16.57 | 16.57 |

    - Interest on Master Trust Bonds:  Hon’ble Commission, by virtue of provision contained in Tariff Regulation, 2018 had approved Rs.87.56 Cr towards interest on Master Trust bonds. Actual expenses for SBU T have been Rs. 79.04 Cr as explained in Chapter 5. Thus Hon’ble Commission may please approve Rs.79.04 Cr against approval of Rs.87.56 Cr.

    - Interest on additional bond to Master Trust: In addition to the interest on bonds actually issued, an additional amount of Rs.200 Cr (Rs. 22.64 Cr for SBU T) has been provisionally approved towards unfunded liability. Hon’ble Commission may kindly true up the provisional amount of Rs.22.64 Cr as detailed in chapter 5.

    - Interest on Working Capital: As per the Regulation 32(2), interest on working capital is allowed normatively at a rate equal to two per cent higher than the base rate as on the first day of the financial year in which petition is filed. Hon’ble Commission approved the Interest on Working capital at a rate of 10.15% on the working capital of Rs.154.42 Cr and the interest on working capital approved for SBU-T for 2018-19 is Rs. 15.67 Cr. A comparison of the  Interest on Working Capital approved by Hon’ble Commission, actual and the true-up requirement calculated on normative basis  is given below, which may kindly be approved:

| Table-T6: Interest on working capital (Rs Cr) |  |  |  |
| --- | --- | --- | --- |
|  | Approved | Actual | True up requirement |
| O&M Expenses | 363.23 |  | 386.71 |
| GFA Plants and Equipment | 5,126.26 |  | 5178.65 |
| Transmission charges | 874.60 |  |  |
| O&M Expenses for one month | 30.27 |  | 32.23 |
| 1% of Historical cost of plants & Equipment | 51.26 |  | 51.79 |
| Receivables (Transmission charges for one month) | 72.88 |  | 71.30 |
| Total requirement of working capital | 154.42 |  | 155.32 |
| Rate of interest | 10.15% |  | 10.15% |
| Interest on Working Capital | 15.67 | 15.22 | 15.76 |

    - Summary of Interest & Finance charges: A comparison of the approved and actual values of various items of Interest & Finance charges are given below:

| Table- T7 : Summary of Interest and Finance charges (Rs Cr) |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Particulars | Approved | Actual | True-up requirement |
| 1 | Interest on Outstanding Capital Liabilities | 127.28 | 96.32 | 90.89 |
| 2 | Interest on GPF | 20.67 | 16.57 | 16.57 |
| 3 | Interest on Master Trust Bonds | 87.56 | 79.04 | 79.04 |
| 4 | Interest on Working capital | 15.67 | 15.22 | 15.76 |
| 5 | Total | 251.18 | 207.64 | 202.26 |

3.4	O&M Expenses: As per the provisions of Regulation 58, the O&M expenses applicable for the SBU-T is based on the number ofbays and transmission line length in ckt km for the previous year (2017-18).  The no. bays and circuit kilometres and the O&M cost based on the norms approved for 2018-19 and actual are as shown below:

| Table-T8: Approved and actual Cost Drivers of Transmission Business for 2017-18 |  |  |
| --- | --- | --- |
| Item | Approved | Actual |
| Substation Bays* | 2564 | 2564 |
| Tran Lines*** | 9529.589 | 9529.589 |
| * Excluding 33 kV bays *** (in CktKms) |  |  |

3.4.1	Hon’ble Commission may kindly note that the pay revision is due from July/ August 2018 and a sum of Rs.176 Cr has been provided on this count as detailed in chapter 5. Therefore it is humbly requested that Rs. 23.48 Cr may be approved over and above normative O&M expenses of SBU t as detailed below:

| Table-T9 : Components of O&M (Rs Cr) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No | Particulars | Approved | Actual | True-up requirement | Remarks |
| 1 | Employee Cost |  | 336.40 |  | See Form T2(a) |
| 2 | A&G Expenses |  | 108.37 |  | See Form T2 (b) |
| 3 | R&M Expenses |  | 43.66 |  | See Form T2 (c) |
| 4 | Sub Total (O&M Expenses) | 363.23 | 490.36 | 363.23 | See Form T2 (a) |
| 5 | Pay revision provision |  |  | 23.48 |  |
| 6 | Total | 363.23 | 490.81 | 386.71 |  |

3.4.2	It is respectfully submitted that the O&M expenses as per CERC norms (Regulation 29(4) (a) of CERC (T&C of Tariff) Regulations, 2014) for the above drivers are Rs. 37.80 Lakh per bay (weighted average for 220 Kv and 132 Kv and below) and 0.346 for (Double Circuit single conductor) lines. Thus the permissible O&M cost as per CERC Regulations would be (2564 x Rs. 37.80 Lakhs + 9529.589 km x 0.346 =) Rs. 1002.16 Cr. Therefore, it may kindly be noted that the actual O&M expense of the petitioner (Rs.490.81 Cr) is less than half the allowable cost as per CERC norms.

  - Depreciation:

3.5.1	Hon’ble Commission approved depreciation for the year 2018-19 on the provisionally approved asset additions from 2016-17 and 2017-18.  Further, asset addition for 2018-19 was provisionally approved at Rs. 511.60 Cr. Based on Tariff Regulations; the depreciation for the Transmission assets for the year 2018-19 has been approved at Rs 146.41 Cr. Hon Commission may kindly note that the depreciation as per audited accountswasRs.239.43 Cr as detailed in Form T3.  The difference in depreciation is because of the asset addition in 2014-15, 2015-16, 2016-17, 2017-18, impact of fully depreciated assets and Ind AS changes as detailed in Chapter 5.

3.5.2	Depreciation eligible as per MYT Regulation for the control period 2018-22 has been worked out at Rs. 158.88 Cr as detailed in chapter 5. Comparison of approval, actual and true up requirement is furnished below:

| Table-T10: Depreciation (Rs Cr) |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Particulars | Approved | Actual | True-up requirement |
| 1 | Depreciation | 146.41 | 239.31 | 158.88 |

  - Return on Equity: Hon’ble Commission approved Rs.119.99 Cr towards RoE of SBU-T. Same amount is sought for true up in this petition.

| Table-T11: Return on Equity (Rs Cr) |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Particulars | Approved | Actual | True-up requirement |
| 1 | Return on Equity | 119.99 | 189.30 | 119.99 |

  - Other items and Prior period expenditure: Net prior period expenses and other expenses amounted to a gain of Rs.2.11 Cr for the year 2018-19, as detailed  in chapter 5, which may kindly be approved.

  - Onetime expenses:

Share of SBU T’s contribution to CMDRF as detailed in chapter 5 amounts to Rs.3.96 Cr. Hon’ble Commission may kindly true up the claim.

  - Transmission Availability: The transmission system of KSEBL could achieve an availability of 98.92%. The certificate of SLDC is enclosed as Annexure-2. It is respectfully submitted that as per Regulation 56, target availability is 98% and the Transmission licensee is entitled to an incentive on achieving annual availability above the target availability, in line with the following formula:-

Aggregate Revenue Requirements x [Annual availability achieved – Target Availability]

Incentive =			 ----------------------------------------------------------------------------

Target Availability

3.9.1	The Regulation further stipulates that the computation of incentive shall be undertaken during truing up for each financial year. Accordingly, SBU-T prays approval of Rs. 8.38 Cr as calculated below.

| Table –T12 : Incentive on transmission availability (Rs Cr) |  |
| --- | --- |
| ARR excluding incentive (Rs.Cr.) | 892.59 |
| Annual availability achieved | 98.92% |
| Target availability | 98% |
| Incentive | 8.38 |

3.9.2	It is humbly requested that the above incentive amounting to Rs. 8.38 Cr may kindly be approved as incentive for SBU-T.

  - Non-Tariff Income: Hon’ble Commission approved Rs. 28.85 Cr under this head against which Rs.56.45 Cr has been accounted as per books. The non tariff income sought for true up amounts to Rs.42.07 Cr as detailed under chapter 5, which may kindly be approved.

  - Net ARR (Transfer Cost): ARR for Transmission Business Unit for the year 2018-19 had been Rs. 900.71Cr and total income earned was Rs. 42.07 Cr. Therefore, Net ARR of SBU-T has been Rs. 858.64 Cr.  This cost has been considered as the Cost of intra-state Transmission in the ARR of SBU-D.

  - Transmission loss: The total energy delivered to the transmission system was 24865.25 MU in FY 2018-19. The losses in the transmission system at different voltage levels are given in the Table below. The actual peak demand met during the year 2018-19 was 4316MW. The losses are segregated based on Load flow studies done up to 33 kV level using computer simulation model in “Mi-Power” Software The methodology adopted for study is similar to that suggested by CEA and Adopted by Forum of regulators (FOR) for loss assessment. Balance losses are attributable to the HT and LT Network. Thus the actual energy losses in the transmission system were 929.57 MU. The transmission loss approved by Hon’ble Commission for the year 2018-19 and the actual are submitted below.

| Table-T13: Transmission Losses |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No | Voltage Level (kV) | Approved | Losses | Losses up to the voltage level | Actual Losses up to voltage level (%) |
|  |  | (%) | MU | MU |  |
| 1 | 400 |  | 55.83 | 55.83 | 0.22 |
| 2 | 220 |  | 404.129 | 459.959 | 1.85 |
| 3 | 110 |  | 375.354 | 835.313 | 3.36 |
| 4 | 66 |  | 94.26 | 929.573 | 3.74 |
| 5 | Transmission loss (%) | 4.05 |  |  | 3.74 |

  - Auxiliary consumption of substations of Transmission SBU:

Hon’ble Commission had approved an auxiliary consumption of 15.58 MU for the year 2018-19. The actual auxiliary consumption was16.11 MU as tabulated below. The auxiliary consumption in substations comprise of energy required for lighting, air compressors, battery charging, switch gears operating mechanism etc.

| Table-T14: Total Auxiliary consumption of Substations for 2018-19 |  |  |  |
| --- | --- | --- | --- |
| Month | Auxiliary consumption in KWH |  |  |
|  | North | South | Total |
| April | 0.72 | 0.72 | 1.44 |
| May | 0.65 | 0.68 | 1.33 |
| June | 0.58 | 0.64 | 1.21 |
| July | 0.56 | 0.65 | 1.21 |
| August | 0.57 | 0.66 | 1.23 |
| September | 0.62 | 0.67 | 1.29 |
| October | 0.62 | 0.68 | 1.30 |
| November | 0.65 | 0.71 | 1.36 |
| December | 0.72 | 0.72 | 1.44 |
| January | 0.72 | 0.69 | 1.41 |
| February | 0.64 | 0.68 | 1.32 |
| March | 0.78 | 0.77 | 1.55 |
| Total | 7.82 | 8.28 | 16.11 |

This energy consumption is actually measured by meters in the respective substations.   The energy transferred to SBU-D including sales at EHT level was 23919.57MU after deducting transmission losses and auxiliary consumption.

  - The formats for Truing up of Transmission Business Units as per the Tariff Regulation 2018 are provided hereunder.

________________

Annexure-1

| Annexure-1: Substations and Lines Completed during 2018-19 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Substations commissioned during 2018-19 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sl. No |  | Name of Substation | Voltage level (kV) | New Capacity (MVA) |  | Previous Capacity (MVA) |  | New / Upgn. |  | District/LA Constituency |  | Date of Commng. |  |
| 1 |  | Perumthenaruvi | 33 | 5 |  |  |  | New |  | Pathanamthitta |  | 2.06.2018 |  |
| 2 |  | Thripunithura | 66 | 27 |  |  |  | New |  | Thripunithura |  | 7.12.2018 |  |
| 3 |  | Mundakkayam | 110 | 72.5 |  | 20 |  | Upgradation |  | Poonjar |  | 9.11.2018 |  |
| 4 |  | Blangad | 33 | 10 |  |  |  | New |  | Thrissur/Guruvayoor |  | 21.1.2019 |  |
| 5 |  | Kumily | 33 | 10 |  |  |  | New |  | Idukki/Peerumedu |  | 13.2.2019 |  |
| 6 |  | Pandalam | 33 | 10 |  |  |  | New |  | Adoor |  | 28.03.2019 |  |
| 7 |  | Neyyattinkara | 110 | 32.5 |  | 30 |  | Upgn |  | Thiruvananthapuram |  | 31.3.2019 |  |
| 8 |  | Nedumpoil | 110 | 20 |  | 22.5 |  | upgn |  | Kannur |  | 31.3.2019 |  |
| 9 |  | Rajapuram | 33 | 10 |  |  |  | New |  | Kannur |  | 31.3.2019 |  |
|  | Lines commissioned during 2018-19 |  |  |  |  |  |  |  |  |  |  |  |
| Sl. No | Name of Line |  |  | Voltage level (kV) |  | Length (ckt. km) |  | New / Upgn. |  | District |  | Date of Commng. |
| 1 | Malaparamba - Ramapuram |  |  | 110 |  | 11.6 |  | DC to MC |  | Malappuram |  | 28.04.2018 |
| 2 | Nilambur-Edakkara 2nd Circuit |  |  | 66 |  | 13.5 |  | New |  | Malappuram |  | 16.8.2018 Test charged |
| 3 | Chavakkad (Punna) - Blangad |  |  | 33 |  | 6.8( OH+UG) |  | New |  |  |  | 21.01.2019 |
| 4 | LILO form Vytilla - Puthencruz No 1 to Thripunithura UG 400 mm |  |  | 66 |  | 3 |  | New |  | Ernakulam |  | 7.12.2018 |
| 5 | Vandiperiyar - Kumily |  |  | 33 |  | 17 |  | New |  | Idukki |  | 11.2.2019 |
| 6 | LILO from SL puram - Chellanam |  |  | 110 |  | 0.25 |  | New |  | Alappuzha |  |  |
| 7 | Kanjirappally - Mundakkayam |  |  | 110 |  | 15 |  | upgradation |  | Kottayam |  | 8.11.2018 |
| 8 | Azhikode to Coast Guard DC |  |  | 33 |  | 13.74 |  | New |  | Kannur |  | 8.10.2018 |
| 9 | Malappuram - Tirur 2nd Circuit |  |  | 110 |  | 26 |  | SC to DC |  | Malappuram |  | 26.12.2018 |
| 10 | Kothamangalam - Bhoothathamkettu 66 kV DC |  |  | 66 |  | 26.5 |  | New |  | Ernakulam |  | 31.1.2019 |
| 11 | Parassala- Neyyattinkara |  |  | 110 |  | 22 |  | upgradation |  | Thiruvananthapuram |  |  |
| 12 | Edappon-Pandalam SC line |  |  | 33 |  | 8 |  | New |  |  |  |  |
| 13 | Kuthuparamba-Nedumpoil DC line (upgn.) |  |  | 110 |  | 38 |  | Upgdn |  | Kannur |  | 29.3.2019 |
| 14 | Belur-Rajapuram SC line |  |  | 33 |  | 15.36 |  | New |  | Kannur |  | 30.3.2019 |
| 15 | Gandhiroad - Chevayur 110 kV SC UG |  |  | 110 |  | 6.3 |  | New |  | Kozhikode |  | 30.3.2019 |
|  | Capacity addition |  |  |  |  |  |  |  |  |  |  |  |
| Sl. No | Name of Substation |  |  | Voltage level (kV) |  | Capacity added (MVA) |  | New/Upgn./ Cap. Addn./Cap.enhct. |  | District |  | Date of Commng. |
| 1 | 220kV Substation, Punnapra |  |  | 220/110 |  | 200 |  | Cap.Addn |  | Alappuzha |  | 21.06.2018 |
| 2 | 33 kV Substation, Kadakkal |  |  | 33/11 |  | 5 |  | Cap.Addn |  | TVPM |  | 21.11.2018 |
| 3 | 110 kV Substation, Nedumangad |  |  | 110/33 |  | 9 |  | Cap.enhct. |  | TVPM |  | 25.9.2018 |
| 4 | 110 kV Substation, Medical College |  |  | 110/11 |  | 7.5 |  | Cap.enhct. |  | TVPM |  | 4.10.2018 |
| 5 | 110 kV Substation, Nedumangad |  |  | 110/33 |  | 9 |  | Cap.enhct. |  | TVPM |  | 27.02.2019 |
| 6 | 110 kV Substation, Veli |  |  | 110/11 |  | 2 |  | Cap.enhct. |  | TVPM |  | 13.07.2018 |
| 7 | 110 kV Substation, Kazhakottom |  |  | 110/11 |  | 10 |  | Cap.enhct. |  | TVPM |  | 13.07.2018 |
| 8 | 110 kV Substation, Adimali |  |  | 110/11 |  | 10 |  | Cap.Addn |  | Idukki |  | 19.08.2018 |
| 9 | 66 kV Substation, Vandiperiyar |  |  | 66/33 |  | 16 |  | Cap.Addn |  | Idukki |  | 4.02.2019 |
| 10 | 110 kV Substation, Perumbavoor |  |  | 110/11 |  | 7.5 |  | Cap.enhct. |  | Ernakulam |  | 2.05.2018 |
| 11 | 33 kV Substation, Kuruppampady |  |  | 33/11 |  | 3 |  | Cap.enhct. |  | Ernakulam |  | 4..9.2018 |
| 12 | 33 kV Substation, Kuruppampady |  |  | 33/11 |  | 3 |  | Cap.enhct. |  | Ernakulam |  | 13.12.2018 |
| 13 | 110 kV Substation, Aroor |  |  | 110/11 |  | 10 |  | Cap.enhct. |  | Alappuzha |  | 25.06.2018 |
| 14 | 66 kV Substation, Vandiperiyar |  |  | 66/11 |  | 2 |  | Cap.enhct. |  | Alappuzha |  | 24.01.2019 |
| 15 | 33 kV Substation, Mannar |  |  | 33/11 |  | 5 |  | Cap.Addn |  | Alappuzha |  | 20.12.2018 |
| 16 | 33 kV Substation, Vallikunnam |  |  | 33/11 |  | 5 |  | Cap.Addn |  | Alappuzha |  | 10.12.2018 |
| 17 | 220 kV Substation, Poovanthuruthu |  |  | 66/11 |  | 16 |  | Cap.Addn |  | Kottayam |  | 24.01.2019 |
| 18 | 400 kV Substation, Madakkathara |  |  | 220/110 |  | 200 |  | Cap.Addn |  | Thrissur |  | 17.01.2019 |
| 19 | 110 kV Substation, Irinjalakkuda |  |  | 110/11 |  | 10 |  | Cap.enhct. |  | Thrissur |  | 12.12.2018 |
| 20 | 110 kV Substation, Valappad |  |  | 110/11 |  | 10 |  | Cap.Addn |  | Thrissur |  | 14.06.2018 |
| 21 | 110 kV Substation, Arangottukara |  |  | 110/11 |  | 12.5 |  | Cap.Addn |  | Thrissur |  | 2/2019* |
| 22 | 33 kV Substation, Konganoor |  |  | 33/11 |  | 6 |  | Cap.enhct. |  | Thrissur |  | 5/2018* |
| 23 | 220 kV Substation, Shornur |  |  | 220/110 |  | 100 |  | Cap.enhct. |  | Palakkad |  | 7.11.2018 |
| 24 | 110 kV Substation, Mundayad |  |  | 110/33 |  | 16 |  | Cap.Addn |  | Kannur |  | 15.11.2018 |
| 25 | 110 kV Substation, Mulleria |  |  | 110/33 |  | 16 |  | Cap.Addn |  | Kasargod |  | 18.12.2018 |
| 26 | 33 kV Substation, Perambra |  |  | 33/11 |  | 5 |  | Cap.Addn |  | Kozhikode |  | 7.02.2019 |
| 27 | 220 kV Substation, Kaniyambetta |  |  | 66/11 |  | 3.7 |  | Cap.enhct. |  | Wayanad |  | 2.06.2018 |
| 28 | 110 kV Substation, Kizhissery |  |  | 110/11 |  | 7.5 |  | Cap.enhct. |  | Malappuram |  | 30.01.2019 |
| 29 | 110 kV Substation, Manjeri |  |  | 110/11 |  | 10 |  | Cap.enhct. |  | Malappuram |  | 10.7.2018 |

|  | Form T 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Summary of Aggregate Revenue Requirement (Rs. Crore) |  |  |  |  |
|  | SBU-T | KERALA STATE ELECTRICITY BOARD LTD. |  |  |  |
| S. No. | Particulars | Reference Form No. | Previous Year |  |  |
|  |  |  | 2018-19 |  |  |
|  |  |  | Approved in Tariff Order | Audited | Truing Up requirement |
| 1 | Operation & Maintenance Expenses | Form T 2 | 363.23 | 490.36 | 386.71 |
| 2 | Interest and finance charges on long-term loans | Form T4(b) | 127.28 | 96.32 | 90.89 |
| 3 | Interest on Bonds to meet Terminal Liabilities | Form T4 (c ) | 87.56 | 79.04 | 79.04 |
| 4 | Additional Interest on Master Trust |  | 22.64 |  | 22.64 |
| 5 | Depreciation | T3 | 146.41 | 239.43 | 158.88 |
| 6 | Interest on Working Capital and deposits from Users | Form T 5 | 15.67 | 15.22 | 15.76 |
| 7 | Interest on GPF |  | 20.67 | 16.57 | 16.57 |
| 8 | Other debits and prior period items |  |  | -2.11 | -2.11 |
| 9 | Onetime expense-Flood restoration |  |  | 0.44 | 0.00 |
| 10 | -Do- CMDRF contribution |  |  |  | 3.96 |
| 11 | Fair value adjustment |  |  | 0.08 |  |
| 12 | Return on Equity | Form T 7 | 119.99 | 189.30 | 119.99 |
| 13 | Incentive |  |  |  | 8.38 |
| 14 | Aggregate Revenue Requirement (9+10+11) |  | 903.45 | 1125.14 | 900.71 |
| 15 | Less: Non Tariff Income | Form T 10 | 28.85 | 56.45 | 42.07 |
| 16 | Aggregate Revenue Requirement from Transmission Tariff |  | 874.60 | 1068.69 | 858.64 |

|  | Form T 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Operation and Maintenance Expenses |  |  |  |  |
|  | SBU-T | KERALA STATE ELECTRICITY BOARD LTD. |  |  |  |
| S. No. | Particular | Previous Year |  |  |  |
|  |  | 2017-18 |  |  |  |
|  |  | Approved in Tariff Order | Audited | Normative | Truing Up requirement |
| 1 | 2 | 4 | 5 | 6 | 7 |
| 1 | Bay Basis |  |  |  |  |
| a | Op. Balance of no. of Bays | 2488.00 | 2488.00 |  | 2488.00 |
| b | Addition of no. of Bays during year |  | 76.00 |  | 76.00 |
| c | Deletion of no. of Bay during year |  |  |  |  |
| d | Cl. Balance of no. of Bays | 2564 | 2564.00 |  | 2564.00 |
| e | Average no. of Bays during Year |  |  |  |  |
| f | Applicable O&M cost Norm for Bay :- Rs _____Lakh/Bay |  |  |  |  |
| A | O&M Expense per Bay, Rs L |  |  |  |  |
| 2 | ckt-km Basis |  |  |  |  |
| a | Op. Balance of ckt-km | 9451 | 9451.00 |  | 0.00 |
| b | Addition of ckt-km during year |  | 78.59 |  | 78.59 |
| c | Deletion of ckt-km during year |  |  |  |  |
| d | Cl. Balance of ckt-km | 9529.589 | 9529.589 |  | 9529.589 |
| e | Average ckt-km during Year |  |  |  |  |
| f | Applicable O&M cost Norm - Rs _____Lakh / ckt-km |  |  |  |  |
| B | O&M Expense Rs. Lakh |  |  |  | 363.23 |
|  | Pay revision expenses |  |  |  | 23.48 |
| 3 | Total O&M Expenses (as per norms) (A+B) |  |  |  |  |
| 4 | Total O&M Expenses (actual) | T 2(a), T 2(b), T 2(c) | 490.36 |  | 386.71 |

|  | Form T 2(a) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Employee Expenses (Rs Cr) |  |  |  |
|  | SBU-T |  |  |  |
| S. No. | Particulars | Previous Year – 2018-19 |  |  |
|  |  | Approved in Tariff Order | Audited | Truing Up requirement |
| 1 | Basic Salary |  | 300.38 |  |
| 2 | Dearness Allowance (DA) |  | 69.23 |  |
| 3 | House Rent Allowance |  | 5.37 |  |
| 4 | Conveyance Allowance |  | 0.00 |  |
| 5 | Leave Travel Allowance |  | 0.02 |  |
| 6 | Earned Leave Encashment |  | 21.02 |  |
| 7 | Other Allowances |  | 1.93 |  |
| 8 | Medical Reimbursement |  | 1.77 |  |
| 9 | Overtime Payment |  | 0.00 |  |
| 10 | Bonus/Ex-Gratia Payments |  | 0.96 |  |
| 11 | Interim Relief / Wage Revision |  | 0.00 |  |
| 12 | Staff welfare expenses |  | 0.17 |  |
| 13 | VRS Expenses/Retrenchment Compensation |  | 0.00 |  |
| 14 | Commission to Directors |  | 0.00 |  |
| 15 | Training Expenses |  | 0.00 |  |
| 16 | Payment under Workmen's Compensation Act |  | 0.00 |  |
| 17 | Net Employee Costs |  | 400.84 |  |
| 18 | Terminal Benefits |  |  |  |
| 18.1 | Provident Fund Contribution |  |  |  |
| 18.2 | Provision for PF Fund |  |  |  |
| 18.3 | Pension Payments |  |  |  |
| 18.4 | Gratuity Payment |  |  |  |
| 18.5 | Annual Contribution for Terminal Liabilities based on actuarial valuation |  |  |  |
| 19 | Contribution of KSEB Ltd towards National Pension Scheme |  | 1.83 |  |
| 20 | Others |  | 0.04 |  |
| 21 | Gross Employee Expenses |  | 402.71 |  |
| 22 | Less: Expenses Capitalised |  | 64.49 |  |
| 23 | Net Employee Expenses |  | 338.22 |  |

|  | Form T 2(b) (Rs Cr) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Administrative & General Expenses |  |  |  |
|  | SBU-T |  |  |  |
| S. No. | Particulars | Previous Year 2018-19 |  |  |
|  |  | Approved in Tariff Order | Audited | Truing Up requirement |
| 1 | 2 | 4 | 5 | 6 = 5 - 4 |
| 1 | Rent Rates & Taxes |  | 0.66 |  |
| 2 | Insurance |  | 0.36 |  |
| 3 | Telephone & Postage, etc. |  | 2.59 |  |
| 4 | Legal charges |  | 0.56 |  |
| 5 | Audit Fees |  | -0.03 |  |
| 6 | Consultancy charges |  | 0.02 |  |
| 7 | Other Professional charges |  | 0.85 |  |
| 8 | Conveyance |  | 6.89 |  |
| 9 | Vehicle Running Expenses Truck / Delivery Van |  | 0.19 |  |
| 10 | Vehicle Hiring Expenses Truck / Delivery Van |  | 0.27 |  |
| 11 | Electricity charges |  | 0.06 |  |
| 12 | Water charges |  | 0.16 |  |
| 13 | Entertainment |  | 0.22 |  |
| 14 | Fees & subscription |  | 0.51 |  |
| 15 | Printing & Stationery |  | 0.99 |  |
| 16 | Advertisements, exhibition publicity |  | 0.28 |  |
| 17 | Contribution/Donations |  | 0.42 |  |
| 18 | Training expenses |  | 0.07 |  |
| 19 | Miscellaneous Expenses |  | 0.58 |  |
| 20 | DSM activities |  | 0.00 |  |
| 21 | SRPC expenses |  | 0.22 |  |
| 22 | Sports and related activities |  | 0.08 |  |
| 23 | Freight |  | 0.90 |  |
| 24 | Purchase Related Advertisement Expenses |  | 0.79 |  |
| 25 | Bank Charges |  | 0.00 |  |
| 26 | Office Expenses |  | 73.40 |  |
| 27 | License Fee and other related fee |  | 3.96 |  |
| 28 | Cost of services procured |  | 0.00 |  |
| 29 | Outsourcing of metering and billing system |  | 0.00 |  |
| 30 | V-sat, Internet and related charges |  | 0.03 |  |
| 31 | Security arrangements |  | 0.00 |  |
| 32 | Books & periodicals |  | 0.01 |  |
| 33 | Computer Stationery |  | 0.00 |  |
| 34 | Others |  | 12.31 |  |
|  | Others- Other Purchase related Expenses |  | 1.02 |  |
|  | Others - Expenditure inconeection with distribution of LED |  | 0.11 |  |
| 35 | Gross A&G Expenses |  | 108.48 |  |
| 36 | Ele. Duty u/s 3(I), KED Act |  | 0.00 |  |
| 37 | Less: Expenses Capitalised |  |  |  |
| 38 | Net A&G Expenses |  | 108.48 |  |

|  | Form T 2(c) (Rs Cr) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Repair & Maintenance Expenses |  |  |  |  |
|  | SBU-T |  |  |  |  |
| S. No. | Particulars | Previous Year -2018-19 |  |  |  |
|  |  | Approved in Tariff Order | Audited | Flood | Truing Up requirement |
| 1 | 2 | 4 | 5 |  | 6 = 5 - 4 |
| 1 | Plant & Machinery |  | 27.41 | 0.06 |  |
| 2 | Buildings |  | 2.47 | 0.00 |  |
| 3 | Civil Works |  | 4.86 | 0.10 |  |
| 4 | Hydraulic Works |  | 0.07 | 0.01 |  |
| 5 | Lines & Cable Networks |  | 7.60 | 0.14 |  |
| 6 | Vehicles |  | 0.82 |  |  |
| 7 | Furniture & Fixtures |  | 0.11 |  |  |
| 8 | Office Equipment |  | 0.44 |  |  |
| 9 | Gross R&M Expenses |  | 43.66 | 0.44 |  |
| 10 | Less: Expenses Capitalised |  |  |  |  |
| 11 | Net R&M Expenses |  | 43.66 | 0.44 |  |

| T3 (Fixed Asset and Depreciation) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | SBU-T |  |  |  |  |  |  |  |  | Rs. Crore |  |
| S.No. | Assets Group (as per notification in respect of depreciation) | Gross fixed assets |  |  |  | Provisions for depreciation |  |  |  | Net fixed assets at the beginning of the year | Net fixed assets at the end of the year |
|  |  | At the beginning of the year | Additions during the year | Decom. Liability & other Adjustments | At the end of the year | Cumulative up to the beginning of year | Additions during the year | Adjustment during the year | Cumulative at the end of year |  |  |
| 1 | 2 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 1 | Land & land rights | 268.75 | 6.76 |  | 275.51 |  |  |  | 0.00 | 268.75 | 275.51 |
| 2 | Other Civil works | 426.25 | 21.14 | 0.03 | 447.43 | 129.23 | 15.81 |  | 145.03 | 297.03 | 302.39 |
| 3 | EHV |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| a) | Transmission lines | 1125.46 | 89.01 | 0.09 | 1214.55 | 646.78 | 75.90 |  | 722.68 | 478.67 | 491.87 |
| b) | Sub-station equipments | 982.39 | 84.92 | 0.08 | 1067.39 | 472.01 | 48.50 |  | 520.51 | 510.38 | 546.88 |
| i) | Transformers | 879.08 | 43.30 | 0.04 | 922.41 | 482.89 | 34.84 |  | 517.74 | 396.18 | 404.68 |
| ii) | Switchgears, Control gear &Protection | 48.16 | 12.37 | 0.01 | 60.55 | 29.56 | 0.99 |  | 30.55 | 18.61 | 30.00 |
| iii) | Batteries | 24.21 | 1.63 | 0.00 | 25.84 | 21.41 | 0.97 |  | 22.38 | 2.80 | 3.46 |
| iv) | Others | 160.98 | 18.41 | 0.02 | 179.41 | 165.39 | 11.08 |  | 176.47 | -4.41 | 2.94 |
| 4 | HV & LT |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| a) | Transmission lines | 741.74 | 48.91 | 0.05 | 790.70 | 439.44 | 17.85 |  | 457.28 | 302.31 | 333.42 |
| b) | Sub-station equipments |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| i) | Transformers | 68.65 | 4.98 | 0.00 | 73.64 | 103.55 | 5.77 |  | 109.32 | -34.90 | -35.68 |
| ii) | Switchgears, Control gear &Protection |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| iii) | Batteries |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| iv) | Others |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| 5 | Communication equipment | 69.39 | 7.64 | 0.01 | 77.04 | 50.67 | 4.23 |  | 54.90 | 18.72 | 22.14 |
| 6 | Meters | 12.62 | 0.24 | 0.00 | 12.85 | 11.50 | 0.04 |  | 11.54 | 1.12 | 1.31 |
| 7 | Vehicles | 6.99 | 0.58 |  | 7.57 | 5.38 | 0.28 |  | 5.66 | 1.61 | 1.91 |
| 8 | Furniture & fixtures | 5.65 | 0.82 |  | 6.47 | 4.28 | 0.25 |  | 4.52 | 1.37 | 1.94 |
| 9 | Office Equipments | 4.31 | 0.44 |  | 4.75 | 2.33 | 0.22 |  | 2.55 | 1.98 | 2.20 |
| 10 | Assets of Partnership projects etc. |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| 11 | Capital spares of |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| a) | EHV transmission |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| b) | HV & LT transmission |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| 12 | Assets taken over & pending final valuation |  | 0.00 |  |  |  |  |  | 0.00 | 0.00 | 0.00 |
| 13 | IT equipments | 7.59 | 0.95 |  | 8.54 | 6.41 | 0.35 |  | 6.76 | 1.18 | 1.77 |
|  | Buildings | 336.23 | 22.74 |  | 358.98 | 146.49 | 12.23 |  | 158.72 | 189.74 | 200.26 |
| 14 | Any other items (Hydraulic Works) | 10.20 | 0.26 | 0.00 | 10.46 | 5.29 | 10.01 |  | 15.30 | 4.91 | -4.84 |
| 15 | Gross Asset (Total (1) to (14)) | 5178.65 | 365.09 | 0.34 | 5544.08 | 2722.61 | 239.43 | 0.00 | 2961.91 | 2456.04 | 2582.17 |
| 16 | Less: Consumer contribution | 55.76 | 29.69 | 6.38 | 79.08 |  |  |  |  | 55.76 | 79.08 |
| 17 | Less: Government grants | 85.51 | 260.00 | 29.60 | 315.90 |  |  |  |  | 85.51 | 315.90 |
| 18 | Less: Deposit Works |  |  |  | 0.00 |  |  |  |  | 0.00 | 0.00 |
| 19 | Less: Capital Subsidies | 46.18 | 0.00 | 3.26 | 42.92 |  |  |  |  | 46.18 | 42.92 |
|  |  | 1.29 | 0.00 | 0.14 | 1.16 |  |  |  |  | 1.29 | 1.16 |
| 20 | Net Asset considered for depreciation (15-16-17-18-19) | 4989.91 | 289.69 | 39.38 | 5105.03 |  |  |  |  | 2267.30 | 2143.11 |

|  |  | Form T 4(a) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Calculation of Weighted Average Rate of Interest on Actual Loans |  |  |  |  |  |  |
|  |  | SBU-T |  |  |  |  |  | Rs Cr |
| S.No. | Particulars (specify items) |  | 2018-19 |  |  |  |  |  |
|  |  |  | Approved in Tariff Order |  | Audited |  | Truing Up requirement |  |
| 1 | 2 |  | 4 |  | 5 |  | 6 = 5 - 4 |  |
| 1 | Loan from L I C |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  |  |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  |  |  |  |  |
| iii. | Net loan-Opening |  |  |  | 0.58 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  |  |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 0.58 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  |  |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 9% |  |  |  |
| ix | Interest on loan |  |  |  | 0.02 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Loan from REC-TRAN.Kattakkada -Pothencode Scheme |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 96.12 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 18.53 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 114.65 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.00 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 14.33 |  |  |  |
| vi | Net loan - Closing |  |  |  | 100.32 |  |  |  |
|  | CFL |  |  |  | 14.33 |  |  |  |
|  | Ind Adj |  |  |  | 3.79 |  |  |  |
|  | Net loan - Closing |  |  |  | 82.20 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.12 |  |  |  |
| ix | Interest on loan |  |  |  | 12.30 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Loan from REC-TRAN-Group I |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 59.52 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 11.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 70.51 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 5.57 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 6.44 |  |  |  |
| vi | Net loan - Closing |  |  |  | 69.65 |  |  |  |
|  | CFL |  |  |  | 7.51 |  |  |  |
|  | Ind Adj |  |  |  | 4.74 |  |  |  |
|  | Net loan - Closing |  |  |  | 57.40 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 10-10.5% |  |  |  |
| ix | Interest on loan |  |  |  | 6.97 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Loan from REC for various schemes |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | -0.14 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 2.25 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 2.12 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.00 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 2.12 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  | 0.00 |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 8.5-13 |  |  |  |
| ix | Interest on loan |  |  |  |  |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Special Loan Assistance from REC |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 379.11 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 14.58 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 393.69 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 119.89 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 7.38 |  |  |  |
| vi | Net loan - Closing |  |  |  | 506.21 |  |  |  |
|  | CFL |  |  |  | 38.94 |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 467.27 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.09 |  |  |  |
| ix | Interest on loan |  |  |  | 40.57 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | KIIFB for Trans Grid 2.0 Projects |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  |  |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  |  |  |  |  |
| iii. | Net loan-Opening |  |  |  |  |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 41.07 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  |  |  |  |  |
| vi | Net loan - Closing |  |  |  | 41.07 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  |  |  |  |  |
|  | Net loan - Closing |  |  |  | 41.07 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  |  |  |  |  |
| ix | Interest on loan |  |  |  |  |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Special Loan Assistance from PFC |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 387.28 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 14.90 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 402.18 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.00 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 2.59 |  |  |  |
| vi | Net loan - Closing |  |  |  | 399.58 |  |  |  |
|  | CFL |  |  |  | 27.56 |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 372.03 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.09 |  |  |  |
| ix | Interest on loan |  |  |  | 37.07 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Union Bank of India (UBI) |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 0.00 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 0.00 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  |  |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  |  |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.00 |  |  |  |
| ix | Interest on loan |  |  |  | 0.00 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Loan-REC |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 145.81 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 145.81 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.00 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 145.81 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.00 |  |  |  |
| ix | Interest on loan |  |  |  | 3.57 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | State Bank of India (SBI) |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 218.72 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 218.72 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.00 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 218.72 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.00 |  |  |  |
| ix | Interest on loan |  |  |  | 11.71 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Vijaya Bank |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 0.00 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 0.00 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 299.74 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 179.84 |  |  |  |
| vi | Net loan - Closing |  |  |  | 119.89 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 119.89 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.09 |  |  |  |
| ix | Interest on loan |  |  |  | 7.41 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Canara Bank |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 0.00 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 0.00 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 29.97 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 29.97 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.00 |  |  |  |
| ix | Interest on loan |  |  |  | 0.00 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | South Indian Bank |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 0.00 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 0.00 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.00 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 0.00 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.00 |  |  |  |
| ix | Interest on loan |  |  |  | 0.00 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | Bank of India (BOI) |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 58.30 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 58.30 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  | 0.02 |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  | 58.33 |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  | 0.00 |  |  |  |
| ix | Interest on loan |  |  |  | 0.07 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 1 | M/s. Andhra Bank |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  | 0.00 |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  | 0.00 |  |  |  |
| iii. | Net loan-Opening |  |  |  | 0.00 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  |  |  |  |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  |  |  |  |  |  |  |
| vi | Net loan - Closing |  |  |  | 0.00 |  |  |  |
|  | CFL |  |  |  |  |  |  |  |
|  | Ind Adj |  |  |  | 0.00 |  |  |  |
|  | Net loan - Closing |  |  |  | 0.00 |  |  |  |
| vii | Average Net Loan |  |  |  |  |  |  |  |
| viii | Rate of Interest on Loan on annual basis |  |  |  |  |  |  |  |
| ix | Interest on loan |  |  |  | 0.00 |  |  |  |
| x | Loan repayment effective from (date to be indicated) |  |  |  |  |  |  |  |
| 4 | Total Loan |  |  |  |  |  |  |  |
| i. | Gross Loan -Opening |  |  |  |  |  |  |  |
| ii. | Cumulative repayments of Loans upto previous year |  |  |  |  |  |  |  |
| iii. | Net loan-Opening |  | 1192.98 |  | 1406.58 |  |  |  |
| iv. | Add: Drawal(s) during the Year |  | 511.6 |  | 496.27 |  |  |  |
|  | Less: Consumer contribution & grant |  |  |  |  |  |  |  |
|  | Addition to normative loan during 2018-19 |  |  |  |  |  |  |  |
| v. | Less: Repayment (s) of Loans during the year |  | 146.41 |  | 666.11 |  |  |  |
| vi | Net loan - Closing |  | 1558.17 |  | 1236.73 |  |  |  |
| vii | Average Net Loan |  | 1375.57 |  | 1321.65 |  |  |  |
| viii | Interest on Loan |  | 127.28 |  | 119.67 |  |  |  |
| ix | Weighted average Rate of Interest on Loans |  | 9.25% |  | 9.06% |  |  |  |

|  | Form T4(b) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Calculation of Interest on Normative Loan |  |  |  |
|  | SBU-T |  |  | Rs Cr |
| S.No. | Particulars (specify items) | 2018-19 |  |  |
|  |  | Approved in Tariff Order | Normative | Truing Up requirement |
| 1 | 2 | 4 | 5 | 6 = 5 - 4 |
| 1 | Gross Loan -Opening |  |  |  |
| 2 | Cumulative repayments of Loans upto previous year |  |  |  |
| 3 | Net loan-Opening | 1192.98 | 1406.58 | 1044.26 |
| 4 | Add: Drawal(s) during the Year | 511.6 | 496.27 | 365.43 |
|  | Less: Consumer contribution & grant |  |  | -289.69 |
|  | Addition to normative loan during 2018-19 |  |  | 75.74 |
| 5 | Less: Repayment (s) of Loans during the year | 146.41 | 666.11 | 158.88 |
| 6 | Net loan - Closing | 1558.17 | 1236.73 | 961.12 |
| 7 | Average Net Loan | 1375.57 | 1321.65 | 1002.69 |
| 8 | Interest on Loan | 127.28 | 119.67 | 90.89 |
| 9 | Weighted average Rate of Interest on Loans | 9.25% | 9.06% | 9.06% |

|  | Form T4(c) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Interest on Bonds to meet Terminal Liabilities |  |  |  |
|  | SBU-T |  |  | Rs Cr |
| S.No. | Particulars (specify items) | 2018-19 |  |  |
|  |  | Approved in Tariff Order | Normative | Truing Up requirement |
| 1 | 2 | 3 | 4 | 5 = 4 - 3 |
| A | Bond Series 1 |  |  |  |
| 1 | Funding as per Initial Scheme | 87.56 | 79.04 | 79.04 |
| 2 | Additional funding for the Trust | 22.64 | 22.64 | 22.64 |
| 3 | Total Interest on the total Liability to Master Trust | 110.20 | 101.68 | 101.68 |

|  | Form T 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Interest on working capital requirement |  |  |  |  |
|  | SBU-T |  |  |  | Rs Cr |
| Sl. No. | Particulars | Previous Year |  |  |  |
|  |  | 2018-19 |  |  |  |
|  |  | Approved in Tariff Order | Audited | Normative | Truing Up requirement |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 1 | O&M expenses (as per norms) | 30.27 |  |  | 32.23 |
| 2 | Maintenance Spares (as per norms) | 51.26 |  |  | 51.79 |
| 3 | Receivables calculated on target availability (as per norms) | 72.88 |  |  | 71.30 |
|  | Less |  |  |  |  |
| 4 | Amount, if any, held as security deposits except security deposits held in the form of Bank Guarantees from Users of the transmission system |  |  |  |  |
| 5 | Total Working Capital | 154.42 |  |  | 156.31 |
| 6 | Interest Rate (as per norms) | 10.15% |  |  | 10.15% |
| 7 | Interest on Working Capital | 15.67 | 15.22 |  | 15.76 |

|  | Form T 6 |  |  |  |
| --- | --- | --- | --- | --- |
|  | Other items (Other debits or any other items) |  |  |  |
|  | SBU-T KSEBL |  |  | Rs Cr |
| S. No. | Particulars (specify items) | Previous Year |  |  |
|  |  | 2018-19 |  |  |
|  |  | Approved in Tariff Order | Audited | Truing Up requirement |
| 1 | 2 | 3 | 4 | 5 = 4 - 3 |
| A1 | Material Cost Variance |  | -2.32 | -2.32 |
| 2 | Research and Development Expenses |  | 0.00 | 0.00 |
| 3 | Cost Of Trading/Manufacturing Activity |  | 0.00 | 0.00 |
| 3 | Miscellaneous Losses and Write Offs |  | 0.23 | 0.23 |
| 4 | Loss/(compensation) on account of flood cyclone etc |  | 0.00 | 0.00 |
|  | Total |  | -2.11 | -2.11 |
|  | Less |  |  |  |
| B | Chargeable to Capital Expenses |  |  |  |
|  | Net chargeable to revenue(A-B) |  | -2.11 | -2.11 |

|  | Form T 7 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Return on Equity/Return on Net Fixed Assets |  |  |  |  |  |
|  | SBU-T |  |  |  |  | Rs Cr |
| S.No. | Particulars | Ref. | Previous Year |  |  |  |
|  |  |  | 2018-19 |  |  |  |
|  |  |  | Approved in Tariff Order | Audited | Truing Up requirement |  |
| 1 | 2 | 3 | 4 | 5 | 7 |  |
| 1 | Equity at the beginning of the year |  | 857.05 |  | 857.05 |  |
| 2 | Capitalisation |  |  |  |  |  |
| 3 | Equity portion of capitalisation |  | 0.00 |  | 0.00 |  |
| 4 | Equity at the end of the year |  | 857.05 |  | 857.05 |  |
|  | Return Computation |  |  |  |  |  |
| 5 | Return on Equity at the beginning of the year | 14%*(1) | 119.99 |  | 119.99 |  |
| 6 | Return on Equity portion of capitalisation | 14%*(3)/2 | 0.00 |  | 0.00 |  |
| 7 | Total Return on Equity | (5)+(6) | 119.99 | 189.30 | 119.99 |  |

| Form T10: Non Tariff Income |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Approved in Tariff Order | Audited | Truing Up requirement |
|  | Non Tariff Income |  |  |  |
| 1 | Interest on staff loans and advances | 0.01 | 0.02 | 0.02 |
| 2 | Income from statutory investments | 0 | 0.00 | 0.00 |
| 3 | Income from rent of land or buildings | 0.47 | 0.11 | 0.11 |
| 4 | Income from sale of scrap | 5.07 | 18.24 | 18.24 |
| 5 | Income from staff welfare activities | 0 |  | 0.00 |
| 6 | Rental from staff quarters | 0.11 | 0.11 | 0.11 |
| 7 | Excess found on physical verification | 0.03 | 0.00 | 0.00 |
| 8 | Interest on investments, fixed and call deposits and bank balances | 1.75 | 2.00 | 2.00 |
| 9 | Interest on advances to suppliers/contractors | 0.33 | 0.91 | 0.91 |
| 10 | Income from hire charges from contractors and others | 0.01 | 0.00 | 0.00 |
| 11 | Income due to right of way granted for paying fibre optic cables/co-axial cables on transmission system | 3.79 |  | 0.00 |
| 12 | Income from advertisements, etc. | 0 |  | 0.00 |
| 13 | Miscellaneous receipts | 17.28 | 20.68 | 20.68 |
| 14 | Interest on delayed or deferred payment of bills |  |  | 0.00 |
|  | Clawback of Grant |  | 14.38 |  |
|  | Total Non-Tariff Income | 28.85 | 56.45 | 42.07 |

|  | Form T 14 |  |
| --- | --- | --- |
|  | Proposed improvement in performance |  |
|  | SBU-T |  |
| S.No. | Paritculars | Performance parameters |
|  |  | Actual for the previous year |
|  |  | 2018-19 |
| 1 | 2 | 3 |
| 1 | EHV Transmission losses | 3.74% |
| 2 | System availability |  |
| a) | 400 kV System | 99.00% |
| b) | 220 kV System | 98.75% |
| c) | 110 kV System | 99.06% |
| d) | 66 kV Systerm | 98.84% |
|  | Total System Availability | 98.92% |

| Form T 17 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Deviation Analysis |  |  |  |  |  |  |  |
|  | SBU-T |  |  |  |  |  |  |
| Year : | 2018-19 |  |  |  |  |  |  |
|  |  |  |  |  |  |  | (Rs. Crore) |
| S. No. | Particulars | Approved | Actual | Deviation | Reason for Deviation | Controllable | Uncontrollable |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Operation & Maintenance Expenses | 363.23 | 490.36 | -127.13 |  |  |  |
| 2 | Interest and finance charges on long-term loans | 127.28 | 96.35 | 30.93 |  |  |  |
| 3 | Interest on Bonds to meet Terminal Liabilities | 110.20 | 79.04 | 31.16 |  |  |  |
| 4 | Depreciation | 146.41 | 239.43 | -93.02 |  |  |  |
| 5 | Interest on Working Capital and deposits from Users of the transmission system | 15.67 | 15.22 | 0.45 |  |  |  |
| 6 | Contribution to contingency reserves |  |  |  |  |  |  |
| 7 | Other items |  |  |  |  |  |  |
| 8 | Adjustment for profit/loss on account controllable/uncontrollable factors |  |  |  |  |  |  |
| 9 | Other items |  | -2.03 | 2.02 |  |  |  |
|  | Other Finance Charges | 20.67 | 17.03 | 3.64 |  |  |  |
|  | Exceptional items |  | 0.44 | -0.44 |  |  |  |
| 10 | Total Revenue Expenditure | 783.46 | 935.84 | -152.38 |  |  |  |
| 11 | Return on Equity | 119.99 | 189.30 | -69.31 |  |  |  |
| 12 | Tax on RoE |  |  |  |  |  |  |
| 13 | Aggregate Revenue Requirement (9+10+11) | 903.45 | 1125.14 | 221.61 |  |  |  |
| D | Non Tariff Income | 28.85 | 56.45 | 42.07 |  |  |  |
| 1 | Revenue from sale of electricity | 874.60 | 1068.69 | -194.09 |  |  |  |

|  | Form T P&L |  |  |  |
| --- | --- | --- | --- | --- |
|  | Profit & Loss Account |  |  |  |
|  | SBU-T |  |  | Rs Cr |
| S.No. | Particulars | Ref |  |  |
|  |  |  | 2018-19 | 2017-18 |
| 1 | 2 | 3 | 4 | 5 |
|  | I.INCOME |  |  |  |
|  | a. Revenue from Sale of Power |  | 1068.69 | 1003.83 |
|  | b. Revenue Subsidies and Grants |  |  |  |
|  | c. Other Income |  | 56.45 | 28.06 |
|  | d. Claw back of Grant |  |  |  |
|  | Total (a+b+c) |  | 1125.14 | 1031.89 |
|  | II. EXPENDITURE |  |  |  |
|  | a. Repairs and Maintenance. |  | 43.66 | 42.27 |
|  | b. Employee Cost |  | 402.71 | 346.81 |
|  | c. Administration and General Expenses |  | 108.48 | 84.19 |
|  | d. Depreciation |  | 239.43 | 232.87 |
|  | 1). Amortization of Intangible Assets |  |  |  |
|  | e. Interest and Finance charges |  | 230.99 | 241.40 |
|  | Purchase of Power |  |  |  |
|  | f. Subtotal ( a+b+c+d+e) |  | 1025.37 | 947.53 |
|  | g. Less Capitalized Expenses: |  |  |  |
|  | - Interest & Finance Charges |  | 23.35 | 18.12 |
|  | - Other Expenses |  | 64.49 | 50.97 |
|  | h. Other Debits |  | -2.11 | 0.18 |
|  | Change in fair valuation and adjustments |  | 0.08 | -11.28 |
|  | I. Extra Ordinary Items |  | 0.44 |  |
|  | Total Expenditure (f-g+h+i) |  | 935.84 | 867.33 |
|  | III. Profit /(Loss) before Tax (I-II) |  | 189.30 | 164.56 |
|  | IV. Provision for Income Tax |  |  |  |
|  | V.Net Prior period credits (Charges ) |  |  | 3.66 |
|  | V.(a). Other Comprehensive Income |  |  | -106.61 |
|  | VI. Surplus (Deficit ) |  | 189.30 | 54.29 |
|  | VII. Net Assets at the beginning of the year (Less consumer's Contribution ) |  | 2267.30 | 2295.90 |
|  | VIII. Rate of Return (VI / VII) |  |  |  |

|  |  | Form T BS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Balance Sheet at the end of the year |  |  |  | Rs Cr |  |
| S.No. |  | Particulars |  |  |  |  |  |
|  |  |  | 2018-19 |  |  | 2017-18 |  |
|  |  | Sources of Funds: |  |  |  |  |  |
|  |  | (A)Capital Funds: |  |  |  |  |  |
|  |  | Share Capital (Govt. equity ) | 857.05 |  |  | 857.05 |  |
|  |  | Reserves & Surplus | 144.82 |  |  | 79.70 |  |
|  |  | Total (A) | 1001.87 |  |  | 936.75 |  |
|  |  | (B) Loan from State Government |  |  |  |  |  |
|  |  | Loan from others : |  |  |  |  |  |
|  |  | -Secured | 1019.97 |  |  | 921.90 |  |
|  |  | -Unsecured | 119.89 |  |  | 475.89 |  |
|  |  | Total (B) | 1139.86 |  |  | 1397.79 |  |
|  |  | (C) Contribution, grants & subsidies towards cost of capital assets | 447.58 |  |  | 187.07 |  |
|  |  | Provident Fund | 225.72 |  |  | 218.33 |  |
|  |  | Terminal Benefit Fund | 754.11 |  |  | 572.26 |  |
|  |  | Borrowings for working capital |  |  |  |  |  |
|  |  | Long term Provision | -1072.18 |  |  | -655.83 |  |
|  |  | Grand total of sources of funds (A+B+C) | 2496.95 |  |  | 2656.37 |  |
|  |  | *Application of Funds: |  |  |  |  |  |
|  |  | A) Fixed assets |  |  |  |  |  |
|  |  | a) Gross fixed assets | 5544.08 |  |  | 5178.65 |  |
|  |  | b) Less accumulated depreciation | 2961.91 |  |  | 2722.61 |  |
|  |  | c) Net Fixed assets( (a)-(b) ) | 2582.17 |  |  | 2456.04 |  |
|  |  | d) Capital works in progress | 635.71 |  |  | 440.71 |  |
|  |  | e) Assets not in use |  |  |  |  |  |
|  |  | f) Deferred costs | 0.01 |  |  | 0.01 |  |
|  |  | g) Intangible assets | 0.70 |  |  |  |  |
|  |  | h) Investments | 5.31 |  |  | 3.99 |  |
|  |  | Other Noncurrent assets | 129.72 |  |  | 44.49 |  |
|  |  | Total (c) +(d)+(e)+(f)+(g)+(h) | 3353.61 |  |  | 2945.24 |  |
|  |  | B)Subsidy receivable from Government |  |  |  |  |  |
|  |  | Contribution receivable from State Government towards pension liability | 354.43 |  |  | 401.12 |  |
|  |  | C) Net Current Assets |  |  |  |  |  |
|  |  | (1) Current assets, loans and advances |  |  |  |  |  |
|  |  | a) Inventories* | 97.06 |  |  | 41.75 |  |
|  |  | b) Receivables against transmission charges | 0.00 |  |  |  |  |
|  |  | c) Cash & bank balances | 30.87 |  |  | 25.59 |  |
|  |  | d) Loans and advances | 12.96 |  |  |  |  |
|  |  | e) Sundry receivables | 98.97 |  |  | 72.96 |  |
|  |  | Total (C)(1) | 239.86 |  |  | 140.30 |  |
|  |  | (2) Current liabilities & provisions |  |  |  |  |  |
|  |  | a) Security Deposits from Consumers |  |  |  |  |  |
|  |  | b) Borrowings for working capital | 692.48 |  |  | 298.76 |  |
|  |  | c) Payments due on Cap. liabilities |  |  |  |  |  |
|  |  | d) Other current liabilities | 758.46 |  |  | 531.53 |  |
|  |  | Total (C)(2) | 1450.94 |  |  | 830.29 |  |
|  |  | Net Current Assets (C) [(C(1)) - (C(2))] | -1211.09 |  |  | -689.99 |  |
|  |  | Grand Total of Application of funds (A)+(B)+(C) | 2496.95 |  |  | 2656.37 |  |
| Cash Flow for the year |  |  |  |  |  |  |  |  |
|  | Name of Transmission Business/Licensee |  |  | ______________________ |  |  |  |  |
| S.No. | Particulars |  |  | Ref |  |  |  |  |
|  |  |  |  |  | 2018-19 |  | 2017-18 |  |
| 1 | 2 |  |  | 3 | 4 |  | 5 |  |
| I | Net Funds from Operations |  |  |  |  |  |  |  |
| 1a | Net Funds from Earnings : |  |  |  |  |  |  |  |
|  | a) Profit before tax and before revenue subsidies and grants |  |  |  | 62.88 |  | 54.29 |  |
|  | Less : Income Tax Payment during the year |  |  |  |  |  |  |  |
|  | : Other Comprehensive Income |  |  |  | -112.05 |  | -106.61 |  |
|  | Total of (a) |  |  |  | 174.93 |  | 160.90 |  |
|  | b. Add: Debits to rev. account not requiring cash Flow: |  |  |  |  |  |  |  |
|  | I) a) Depreciation |  |  |  | 239.31 |  | 232.87 |  |
|  | b) Depreciation on Assets capitalised in the initial BS of the IND As Accounts |  |  |  | 0.00 |  | 152.76 |  |
|  | ii) Amortization of Deferred costs |  |  |  |  |  |  |  |
|  | iii) Amortization of Intangible Assets |  |  |  | 0.12 |  |  |  |
|  | iv) Investment Allowance Reserve |  |  |  |  |  |  |  |
|  | v) Others, if any |  |  |  | -416.36 |  | -892.20 |  |
|  | Total of (b) |  |  |  | -176.93 |  | -506.57 |  |
|  | c. Less : Credits to revenue Account not involving cash receipts |  |  |  |  |  |  |  |
|  | I) Deprecation |  |  |  |  |  |  |  |
|  | ii) Subsidies receivables |  |  |  |  |  |  |  |
|  | iii) Revenue gap |  |  |  |  |  |  |  |
|  | Total of (c) |  |  |  | 0.00 |  | 0.00 |  |
|  | Net Funds from Earnings (a)+(b)-(c ) |  |  |  | -2.00 |  | -345.68 |  |
| 2 | Contributions, Grants & Subsidies to cost of Capital Assets |  |  |  | 260.51 |  | 92.13 |  |
| 3 | Security Deposit from consumers |  |  |  |  |  |  |  |
| 4 | Proceeds from disposal of fixed Assets |  |  |  |  |  |  |  |
| 5 | Total Funds from Operations (1+2+3+4) |  |  |  | 258.51 |  | -253.55 |  |
| 6 | Net Increase/(Decrease) in working Capital |  |  |  |  |  |  |  |
|  | (a) Increase/(Decrease) in Current Assets |  |  |  |  |  |  |  |
|  | I) Inventories |  |  |  | 55.31 |  | -15.07 |  |
|  | ii) Receivables against transmission charges |  |  |  |  |  |  |  |
|  | iii) Loans and Advances |  |  |  | 12.96 |  | -4.63 |  |
|  | iv) Sundry receivables |  |  |  | 26.01 |  | 39.27 |  |
|  | v)Subsidy receivables |  |  |  |  |  |  |  |
|  | Total of (a) |  |  |  | 94.27 |  | 19.57 |  |
|  | (b) Increase/(Decrease) in Current liabilities |  |  |  |  |  |  |  |
|  | I)Borrowings for working Capital |  |  |  | 393.72 |  | 34.76 |  |
|  | ii) Other current liabilities |  |  |  | 226.93 |  | 12.09 |  |
|  | iii) Others (Increase in Reserve + payment due on cap.liab) |  |  |  | -109.81 |  | -81.20 |  |
|  | Total of (b) |  |  |  | 510.84 |  | -34.35 |  |
|  | Net Increase/(Decrease ) in working Capital (a)- (b) |  |  |  | -416.57 |  | 53.92 |  |
| 7 | Net Funds from operations before subsidies and Grants ( 5-6 ) |  |  |  | 675.08 |  | -307.46 |  |
| 8 | Receipts from revenue subsidies and Grants |  |  |  | 46.69 |  | 191.10 |  |
|  | Total Net Funds from operations including subsidies & Grants (7+8) |  |  |  | 721.77 |  | -116.36 |  |
| II. | Net increase/ decrease in Capital liabilities |  |  |  |  |  |  |  |
|  | a). Fresh borrowings |  |  |  |  |  |  |  |
|  | I) State Loans |  |  |  |  |  |  |  |
|  | ii) Foreign currency Loans / Credits |  |  |  |  |  |  |  |
|  | iii) Other borrowings |  |  |  | 496.27 |  | 1460.43 |  |
|  | Total of (a) |  |  |  | 496.27 |  | 1460.43 |  |
|  | b) Repayments : |  |  |  |  |  |  |  |
|  | I) State Loans |  |  |  |  |  |  |  |
|  | ii) Foreign currency Loans / Credits |  |  |  |  |  |  |  |
|  | iii) Other borrowings |  |  |  | 754.19 |  | 1161.67 |  |
|  | Total of (b) |  |  |  | 754.19 |  | 1161.67 |  |
|  | Net Increase/(Decrease) in Capital liabilities (a) - (b) |  |  |  | -257.93 |  | 298.76 |  |
| III. | Increase/(Decrease ) in equity Capital |  |  |  | 0.00 |  | 106.33 |  |
| IV. | Total Funds available for Capital Expenditure (I+II+III) |  |  |  | 463.84 |  | 288.73 |  |
| V | Funds utilised on Capital Expenditure |  |  |  |  |  |  |  |
|  | a)On projects |  |  |  | 560.43 |  | 547.38 |  |
|  | b)Advance to Suppliers & Contractors |  |  |  |  |  |  |  |
|  | c) Intangible Assets |  |  |  | 0.82 |  |  |  |
|  | d) Deferred Cost |  |  |  | 0.00 |  | 0.00 |  |
|  | e) Long Term Loans and Advances |  |  |  | 85.23 |  | 21.66 |  |
|  | Total of V (a+b+c+d ) |  |  |  | 646.48 |  | 569.04 |  |
| VI | Net Increase/(Decrease ) in Government contribution |  |  |  |  |  |  |  |
| VII | Net Increase/(Decrease ) in Terminal benefit fund |  |  |  | 181.85 |  | 956.24 |  |
| VIII | Net Increase/(Decrease ) in Provident fund |  |  |  | 7.39 |  | -9.08 |  |
| IX | Net Increase/(Decrease ) in investments |  |  |  | 1.32 |  | -0.86 |  |
| X | Net Increase /(Decrease ) in cash / bank balance ( IV - V- VI-IX )+ ( VII+VIII ) |  |  |  | 5.28 |  | 16.63 |  |
| XI | Add opening cash & Bank balance |  |  |  | 25.59 |  | 8.96 |  |
| XII | Closing Cash & Bank balance (X+XI) |  |  |  | 30.87 |  | 25.59 |  |

*******************************************************************